Guide 1. APT Project Definition - Capstone Course

}

- PART I

1. Personal Background

Please fill in the requested information in the table below.

| Student Name | Rodrigo Alonso Ayala Lopez / Benjamín Soto Aguilar |
| --- | --- |
| National ID (RUT) | 20.172.769-3 / 21.063.320-0 |
| Degree Program | Software Engineering (Ingeniería en Informática) |
| Campus | Valparaíso |

2. APT Project Description

Briefly state the name of your APT project and the graduate profile competencies you will put into practice. If your degree program has defined performance areas, also mention which performance areas the project is linked to.

| Project Name | Ultraport Tag Management System (SMEU) / SITRAC-ANCI — System for Traceability and Automatic Notification of Cybersecurity Incidents to the ANCI. |
| --- | --- |
| Performance Area(s) | - Software Development - Software Security - IT Project Management |
| Competencies | - Design and generate innovative, high-quality software solutions by applying the software development lifecycle, tailored to project requirements, industry best practices, and quality standards. - Design and adapt requirements engineering processes using cutting-edge methodologies and industry standards to develop complex, innovative, and high-quality IT solutions. - Design and build solutions to meet organizational information needs, considering both relational and non-relational databases. - Develop innovative software projects for mobile platforms and devices using frameworks, development tools, programming languages, and industry best practices. |

3. APT Project Rationale

Fill in the following fields with the requested information. This section aims to describe your project in detail and justify its relevance and appropriateness.

| Relevance of the APT Project: | Our project represents a comprehensive technological solution designed to address traceability and incident management challenges in high-criticality corporate environments. Its development goes beyond traditional software implementation by directly aligning with the regulatory demands of the port logistics sector and applying advanced engineering knowledge. The importance of this initiative rests on its triple impact: it safeguards organizational operational continuity and legal compliance, consolidates core technical competencies in an academic setting, and projects a highly specialized professional profile in cybersecurity operations and regulatory compliance. - Strategic and Institutional Relevance for Ultraport: The project serves as a critical technological solution to protect Ultraport's assets and operational continuity, directly aligning with the requirements of the new Cybersecurity Framework Law (Law 21.663). Facing the imminent classification of the company as an Operator of Vital Importance (OIV), the system mitigates the risk of severe financial penalties by guaranteeing compliance with the strict response times and standards mandated by the National Cybersecurity Agency (ANCI). Its primary value lies in establishing rigorous chain-of-custody control for cybersecurity alert tickets, ensuring every incident is immutably recorded. This optimizes threat processing and mitigation, facilitates audits, and provides end-to-end traceability regarding who, when, and how each vulnerability was managed, driving efficient adoption by integrating into tools already used by the organization. - Academic and Technical Relevance: From the perspective of the Software Engineering program at Duoc UC, this initiative represents the practical consolidation of acquired knowledge, testing it in a real-world, high-criticality scenario. Development requires designing, programming, and deploying a robust software architecture capable of operating continuously within a key company for the country's logistics infrastructure. Furthermore, the system is built under the principle of Security by Design, applying the triad of confidentiality, integrity, and availability directly from the codebase. The process demonstrates end-to-end methodological management skills, spanning from requirements gathering to final implementation. - Professional Relevance and Business Vision: In today's job market, the APT project addresses the urgent need for hybrid profiles specializing in security operations (SecOps) and regulatory compliance. By creating a system focused on process auditing and government standards, students gain verifiable experience in one of the highest-paying and most talent-scarce areas. Simultaneously, this solution demonstrates a deep business vision, proving to future employers the ability to build software that goes beyond code to actively safeguard corporate assets, reputation, and viability in the digital landscape. |
| --- | --- |
| APT Project Description | The primary goal of the APT project is to mitigate Ultraport's high risk of regulatory non-compliance under the Cybersecurity Framework Law by ensuring that incident notifications to the National Cybersecurity Agency (ANCI) are rigorously executed within a maximum timeframe of three hours. Through this project, we aim to standardize alert control, protect the organization against legal penalties and reputational risks, and provide direct support tools for SOC analysts, reporting leads, and executive management within the IT and Cybersecurity departments. To resolve the current issues of manual and dispersed alert handling, the project consists of developing a centralized system, deployable short-term as a Minimum Viable Product (MVP). This tool will unify the company's communication channels (such as INVGATE, firewalls, emails, and WhatsApp) through automated ticket parsing. Upon incident entry, the system will immediately trigger an automated timer to manage and expedite the approval notification workflow. Concurrently, the platform will generate a systematic, immutable log documenting complete event traceability, including rationale for false positives. Thus, the project bridges control gaps and ensures compliance with legal timelines using existing technological resources without requiring external platform purchases. |
| Alignment with the Graduate Profile: | The project directly relates to graduate profile competencies linked to secure software design (as cybersecurity is its core focus), scalable data model construction (custom database with versioned migrations), requirements engineering (formal ERS document compiled from real stakeholder meetings), and IT project management (my strongest competency based on self-assessment). These competencies are necessary because the problem is not merely technical: it requires precisely capturing regulatory requirements, managing a project under strict legal deadlines, and building a secure, traceable software solution. |
| Connection to Professional Interests: | - Rodrigo: My professional interests lie at the intersection of technology project management and artificial intelligence specialization. Recently, my interest in cybersecurity grew significantly as a result of this project. SITRAC-ANCI reflects both interests: it requires leadership and real-world project management with an enterprise client, while allowing me to practically develop skills in resolving systemic cybersecurity vulnerabilities — my main area for growth. - Benjamín: I have always been drawn to cybersecurity and complex systems engineering — understanding a system to the point of knowing exactly how to break and fix it. I am also motivated by integrating different tools and technologies to make them work seamlessly together. SITRAC-ANCI aligns directly with both interests: from a cybersecurity standpoint, it fully immerses me in incident response and corporate protocols; from a development standpoint, it lets me apply real systems integration — connecting the INVGATE API, working with SQL Server, and building timers and notification flows. This project bridges theoretical cybersecurity with real corporate operations, demonstrating that security is not just fixing bugs, but also maintaining traceability, supporting decision-making, and adhering to strict regulations like Law No. 21.663. |
| Feasibility of the APT Project: | (1) Semester Duration: The project runs across the 18 weeks of CAPSTONE (August 10 to December 12, 2026), which aligns with the defined MVP scope agreed upon with the client. (2) Allocated Course Hours: The team dedicates 2 hours daily to project definition and documentation, counting toward the 360 hours required for professional practice. Tuesdays include a practical Capstone class block used for progress meetings with the faculty advisor. Starting from the development stage (Phase 2), a transition to an office schedule (9:00 to 17:00) for intensive coding is planned; this scheme has yet to be formalised with Ultraport or internship coordinators. (3) Required Materials: Access to the INVGATE API, access to internal Ultraport servers for deployment (without public internet exposure), company-defined tech stack (SQL Server, .NET Core, Node.js, Angular, Microsoft account authentication), and the Evolve library for database migrations. (4) External Facilitating Factors: Working with a real client (Ultraport) facing an urgent, concrete regulatory need; an engaged direct lead (Gonzalo Crosier) and executive sponsor (Enzo Vadillo); established weekly coordination meetings; and predefined enterprise architecture standards that eliminate the need to select a tech stack from scratch. (5) External Hindering Factors and Mitigation: The client cautioned that the complete project may require multiple iterations; the primary risk is scope creep, mitigated by constraining the MVP to a single, well-defined workflow. Another factor is dependency on technical deliverables from the client (Ultraport ERS, architecture diagrams) currently pending; mitigated through active follow-ups during weekly meetings. |

- PART II

4. Objectives

In this section, define the general and specific objectives of the APT Project. Objectives should be clear, concise, and self-explanatory without requiring extensive justification. It is recommended to start each objective with an infinitive verb to indicate concrete actions.

| General Objective | Automate the traceability and notification of cybersecurity incidents from Ultraport to the ANCI, guaranteeing compliance with the deadlines established by Law No. 21.663. |
| --- | --- |
| Specific Objectives | Ingest and centralize existing security incident ticket data via the INVGATE API. Implement a dedicated database (SQL Server, with versioned migrations via Evolve) to centralize incident traceability and ANCI notifications. Automatically notify the designated on-duty personnel within the critical timeframes mandated by regulations. Log evidence of each notification sent to the ANCI and responses received, including cases dismissed as false positives. Deploy and document the system in an environment aligned with Ultraport's security standards. |

5. Methodology

Describe the discipline-specific methodology you will use to execute the APT project, including work stages and methods.

The Traditional approach (SDLC) is discarded because it requires a high volume of formal upfront documentation (Articles of Incorporation, WBS, RACI Matrix, Risk Matrix) before starting development, which does not fit with a project where requirements are still evolving — each meeting with UltraPort has revealed new technical information (stack, scope of INVGATE consumption, deployment constraints). RUP shares that same document loading problem. Design Thinking is oriented towards projects focused on empathy with the end user and divergent prototyping, which does not apply to a backend integration system governed by regulatory requirements. Scrum is the most pertinent option because: (1) it allows the information that UltraPort continues to deliver progressively to be incorporated into successive sprints; (2) the sponsor himself (Enzo Vadillo) warned that the scope will probably require more than one iteration — exactly the incremental Scrum model; and (3) the team is already SCRUM-ITF certified, reducing the adoption curve. The project will be approached under an agile approach (Scrum) The work will be organized in sprints aligned to the CAPSTONE weeks, starting with the survey and formalization of requirements (already initiated through meetings with the client and an ERS document based on the IEEE 830 standard), followed by the design of the architecture and data model, the iterative development of the integration backend with INVGATE, and finally the testing, documentation and preparation of the final presentation. Team roles and responsibilities: Rodrigo: Product Backlog Management, regulatory documentation (Law 21.663), coordination with UltraPort, Sprint facilitation Benjamin: Backend development: INVGATE API integration and timers Both: create and review communication flows, architecture design, testing, retrospectives, and presentations

5.1. Specific Requirements

Based on the Software Requirements Specification (ERS) version 1.1, the following functional and non-functional requirements provide the basis for the Product Backlog. The ERS contains 16 functional requirements (RF-01 to RF-16) and 9 non-functional requirements (RNF-01 to RNF-09), together with project constraints and items pending validation with Ultraport.

| ID | Functional requirement |
| --- | --- |
| RF-01 | El sistema debe generar o registrar un ticket en INVGATE para cada incidente de seguridad de la información detectado, a partir de las categorías ya existentes del portal de autoservicio (alerta SIEM, auditoría de cuentas, detección de phishing, bloqueo de puertos, revisión/investigación de vulnerabilidades, acceso a páginas bloqueadas). |
| RF-02 | El sistema debe notificar automáticamente a los tres responsables designados (Enzo Vadillo, Gonzalo Crosier y un tercer delegado por confirmar) apenas se crea un ticket de este tipo. |
| RF-03 | El sistema debe permitir que uno de los tres responsables apruebe y gatille el envío del aviso formal a la ANCI directamente desde el ticket. |
| RF-04 | El sistema debe permitir descartar un ticket como falso positivo, deteniendo el flujo de notificación a la ANCI. |
| RF-05 | El sistema debe registrar en el ticket la evidencia de que el aviso temprano (3h) fue enviado a la ANCI. |
| RF-06 | El sistema debe registrar en el ticket la respuesta de la ANCI, incluyendo el ID o código de soporte asociado a la comunicación. |
| RF-07 | El sistema debe detectar automáticamente cuándo corresponde generar el reporte de actualización (72 horas) y proponer un borrador basado en la información ya cargada en el ticket. |
| RF-08 | El sistema debe almacenar el informe de actualización enviado y la respuesta correspondiente de la ANCI dentro del mismo ticket. |
| RF-09 | El sistema debe generar el informe final de cierre (hasta 15 días corridos desde la alerta temprana) de forma análoga al informe de actualización, complementando lo ya redactado. |
| RF-10 | El sistema debe interceptar correos entrantes de la propia ANCI y, si corresponden a un caso nuevo no reportado previamente, generar automáticamente un ticket. |
| RF-11 | El sistema debe detectar correos entrantes de la ANCI que respondan a un caso ya abierto (vía ID de seguimiento) y complementar automáticamente la bitácora del ticket existente. |
| RF-12 | El sistema debe incluir y exigir como mínimo los campos que dicta el reglamento de la Ley 21.663: fecha/hora de detección, tipo de incidente, activos afectados, evidencia/indicios (IoCs) e impacto/repercusiones preliminares. |
| RF-13 | El sistema debe iniciar automáticamente el cronómetro SLA de 3 horas al ingresar un valor en el campo "Fecha/Hora de Detección", independiente de la fecha/hora de creación sistémica del ticket. |
| RF-14 | El sistema debe incluir un campo de validación obligatoria "¿Involucra Datos Personales?". Si el valor es afirmativo, debe bloquear el flujo de envío automatizado y derivar el caso a revisión manual. |
| RF-15 | Los informes generados por el sistema deben basarse y autocompletarse a partir de las plantillas ya existentes de UltraPort (acta, EPR, informe). |
| RF-16 | El sistema debe contemplar y documentar un mecanismo alternativo (fuera de INVGATE) que garantice la notificación en caso de caída de los sistemas internos. |

| ID | Category | Non-functional requirement |
| --- | --- | --- |
| RNF-01 | Cumplimiento normativo | El sistema debe garantizar la trazabilidad de los plazos legales establecidos por la Ley 21.663: 3 horas (alerta temprana), 72 horas (reporte de actualización) y 15 días corridos (informe final). |
| RNF-02 | Disponibilidad | El sistema debe operar de forma continua (24 horas x 7 días x 365 días al año), dado que UltraPort opera de manera ininterrumpida a lo largo de todo Chile. |
| RNF-03 | Confiabilidad / tolerancia a fallos | El flujo de gestión de la notificación no debe depender exclusivamente de la disponibilidad de INVGATE para garantizar el cumplimiento del reporte a la ANCI. |
| RNF-04 | Compatibilidad | El sistema debe ajustarse a las metodologías de proyecto y estándares de desarrollo ya vigentes en UltraPort. |
| RNF-05 | Escalabilidad regulatoria | La configuración de los SLA debe permitir edición ágil, anticipando una exigencia mayor (ej. reducción del plazo del segundo reporte a 24 horas) si UltraPort es calificada como Operador de Importancia Vital (OIV). |
| RNF-06 | Trazabilidad / auditabilidad | Toda acción relevante del proceso (creación del ticket, cambios de estado, aprobaciones, respuestas de la ANCI, generación de informes) debe quedar registrada cronológicamente y de forma inalterable en el ticket. |
| RNF-07 | Arquitectura / interoperabilidad | La automatización debe construirse preferentemente sobre las capacidades nativas de INVGATE (workflows, triggers, reglas de correo entrante), evitando depender de servidores intermedios de terceros salvo que sea estrictamente necesario. |
| RNF-08 | Seguridad de acceso | La acción de aprobar y ejecutar el envío al portal de la ANCI debe estar restringida por control de acceso basado en roles (RBAC), exclusivamente a los perfiles de los responsables autorizados. |
| RNF-09 | Usabilidad | El flujo de aprobación debe requerir la menor cantidad de interacciones posibles (idealmente "un clic"), dada la ventana de tiempo crítica de 3 horas. |

These requirements are the technical reference for the user stories. The RF/HU relationship is made explicit in the Product Backlog to preserve traceability between requirements and planned work.

5.2. Project Management and Product Backlog in Trello

The Trello board “SITRAC-ANCI — Product Backlog” was implemented as the project's work-management instrument. It translates the ERS requirements into a Scrum workflow, keeping the product vision, entry and completion criteria, Product Backlog, work states, and blockers in one place.

5.2.1. Product Vision

Automate traceability and cybersecurity incident notification from Ultraport to ANCI, considering the 3-hour, 72-hour and 15-day deadlines defined for the notification process.

5.2.2. Definition of Ready (DoR)

A story enters a sprint only when it meets the following criteria:

It has a clear “As a/I want/so that” description.

It has at least one draft acceptance criterion.

It does not depend on information that is 100% pending from Ultraport; if it does, it remains in the blocked list.

It has been estimated by the team using story points or sizing.

The responsible party (Rodrigo, Benjamín, or both) is identified.

5.2.3. Definition of Done (DoD)

A story is considered complete when the following points are met:

Working and integrated code.

Testing completed.

Technical documentation updated.

Peer review by the other team member.

Applicable non-functional requirements reviewed.

GitHub commit completed with a descriptive message.

5.2.4. Product Backlog

The Product Backlog contains 11 user stories. The following table presents their content using the conceptual structure of the Trello cards, including description, acceptance criteria, associated functional requirements, and priority.

| ID | Name | Description | Acceptance criteria | Associated RF | Priority |
| --- | --- | --- | --- | --- | --- |
| HU-01 | Consumo de tickets desde INVGATE | Como sistema, quiero consumir información de tickets de incidentes de seguridad ya existentes en INVGATE vía su API, para centralizar la trazabilidad sin duplicar el registro manual. | • Se conecta a la API de INVGATE y obtiene tickets de la categoría de seguridad. • No crea tickets nuevos, solo lee. | RF-01. Prioridad: Alta. | Alta |
| HU-02 | Notificación automática al responsable de turno | Como sistema, quiero notificar automáticamente a Ángelo (o su respaldo Gonzalo/Enzo) apenas se detecta un ticket de seguridad, para que puedan actuar dentro del plazo de 3 horas. | • Se dispara notificación inmediata al crear/detectar el ticket. • Si el primer responsable no responde en un tiempo configurable, escala al siguiente en la cadena. | RF-02. Prioridad: Alta. | Alta |
| HU-03 | Aprobación y envío del aviso a la ANCI | Como responsable de turno, quiero aprobar y enviar el aviso temprano a la ANCI directamente desde el ticket, para cumplir el plazo de 3 horas sin pasos manuales adicionales. | • Un clic aprueba y genera el envío. • Permite descartar el caso como falso positivo (deja de correr el plazo). | RF-03, RF-04. Prioridad: Alta. | Alta |
| HU-04 | Registro de evidencia del aviso enviado | Como sistema, quiero registrar en el ticket la evidencia de que el aviso temprano fue enviado a la ANCI, para mantener trazabilidad completa. | No acceptance criteria specified on the card. | RF-05. Prioridad: Media. | Media |
| HU-05 | Registro de la respuesta de la ANCI | Como sistema, quiero registrar en el ticket la respuesta de la ANCI (código de soporte incluido), para tener historial completo de la comunicación. | No acceptance criteria specified on the card. | RF-06. Prioridad: Media. | Media |
| HU-06 | Generación del reporte de actualización (72h) | Como responsable, quiero que el sistema detecte cuándo corresponde el reporte de 72h y proponga un borrador basado en la información del ticket, para cumplir el segundo plazo legal sin redactar desde cero. | No acceptance criteria specified on the card. | RF-07, RF-08. Prioridad: Media. | Media |
| HU-07 | Generación del informe final (15 días) | Como responsable, quiero que el sistema genere el informe final complementando lo ya redactado en el reporte de 72h, para cerrar el caso cumpliendo el tercer plazo legal. | No acceptance criteria specified on the card. | RF-09. Prioridad: Media. | Media |
| HU-08 | Correo entrante de la ANCI — caso nuevo | Como sistema, quiero detectar correos entrantes de la ANCI que no correspondan a un caso ya reportado y generar automáticamente un ticket, para no repetir el vacío evidenciado en el caso Fortinet. | No acceptance criteria specified on the card. | RF-10. Prioridad: Media. | Media |
| HU-09 | Correo entrante de la ANCI — complementa ticket existente | Como sistema, quiero asociar automáticamente un correo entrante de la ANCI a un ticket ya abierto cuando corresponda, para mantener la historia completa del caso en un solo lugar. | No acceptance criteria specified on the card. | RF-11. Prioridad: Media. | Media |
| HU-10 | Autocompletado de informes desde plantillas UltraPort | Como responsable, quiero que los informes se autocompleten a partir de las plantillas oficiales de UltraPort (acta, EPR, informe), para no redactar desde cero y mantener el formato corporativo. | No acceptance criteria specified on the card. | RF-15. Prioridad: Baja (bloqueada hasta recibir las plantillas — ver lista Bloqueadas). | Baja (bloqueada hasta recibir las plantillas — ver lista Bloqueadas) |
| HU-11 | Mecanismo de contingencia sin INVGATE | Como responsable, quiero un mecanismo alternativo de registro y alerta cuando INVGATE no esté disponible, para no incumplir el plazo legal por una caída del sistema. | No acceptance criteria specified on the card. | RF-16. Prioridad: Baja (requiere definición conjunta con UltraPort — ver lista Bloqueadas). | Baja (requiere definición conjunta con UltraPort — ver lista Bloqueadas) |

The priority recorded in Trello is High for HU-01, HU-02 and HU-03; Medium for HU-04 through HU-09; and Low for HU-10 and HU-11. HU-10 is blocked until the official Ultraport templates are received, while HU-11 requires joint definition with Ultraport.

5.2.5. Trello Status and Blockers

The board includes lists for Product Backlog, Sprint 1, In Progress, Review/QA, Done, and a dedicated blocked list for missing Ultraport information. Identified blockers include the definition of mandatory ANCI ticket fields, INVGATE API access/authentication, official templates, the process diagram, expected ticket volume/performance, confirmation of the third responsible party, and validation of RF-14 regarding personal data.

6. Evidence / Deliverables

Describe the evidence to be evaluated in the Progress Report and Final Report. Deliverables must be agreed upon with your instructor to demonstrate work implementation.

| Evidence Type (Progress / Final) | Evidence Name | Description | Rationale |
| --- | --- | --- | --- |
| Progress | Product Vision + Prioritized Backlog | Product vision and initial prioritized backlog translating regulatory requirements into user stories. | Core artifact of the chosen agile framework; replaces traditional ERS as formal deliverable (ERS kept as internal reference). |
| Progress | Architecture & Process Flow Diagram | Diagram illustrating complete end-to-end workflow: ticket entry, timer, duty lead notification, approval, ANCI dispatch, and response logging. | Validates technical solution design with Ultraport's technical team before development begins. |
| Progress | Sprint Backlog (Sprint 1) | First sprint backlog, covering architecture design and data modeling tasks. | Demonstrates the kickoff of iterative development. |
| Progress | Complete Sprint Backlogs + Definition of Done & Retrospectives | Log of all executed sprints, meeting the Definition of Done alongside retrospective notes per cycle. | Demonstrates full agile lifecycle execution and continuous team improvement. |
| Final | Design Document + Test Plan | Final system architecture and executed test plan (unit, integration). | Explicit requirement of the agile framework and CAPSTONE mandatory components. |
| Final | GitHub Repository with Functional Code | Documented functional prototype featuring a comprehensive README. | Central evidence demonstrating software development competency acquisition. |

7. Work Plan

Organize your APT Project plan in the table below based on course requirements.

| Proyect´s Work Plan APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency / Competency Unit | Activity / Task Name | Activity / Task Description | Resources | Activity Duration | Responsible Party | Notes / Observations |
| Requirements Engineering / Project Management | Product Backlog Definition & Supporting ERS | Gather and prioritize initial product backlog; document regulatory requirements (Law 21.663) as user stories. | Meeting transcripts, regulations, Ultraport templates. | Weeks 1–3 | Rodrigo Ayala | Facilitator: Scheduled weekly meetings. Barrier: Pending Ultraport technical baselines. |
| Oral & Written Communication | Project Definition Presentation | Present scope, methodology, and schedule (Phase 1 Summative Assessment). | APT Project Definition Guide, presentation deck. | Week 4 | Rodrigo & Benjamín | Facilitator: Existing work accomplished by team. |
| Data Model Construction | Sprint 1: Ultraport Parameters Ingestion, DB Delivery & Setup | Learn custom database usage and INVGATE integration architecture during Sprint 1. | SQL Server, Evolve library, API documentation. | Weeks 5–6 | Benjamín & Rodrigo | Barrier: Office schedule yet to be formalised; may delay start. |
| Software Development | Sprint 2 — Backend: API Ingestion, Timer & Notifications | Implement ticket processing, per-case timers, and automated notification system. | .NET Core, Node.js, Ultraport servers. | Weeks 7–10 | Benjamín (supported by Rodrigo) | Facilitator: Planned full-time office schedule during this phase (TBC). |
| Sprint Review + Progress Report | Sprint Review & Progress Report Consolidation | Conduct sprint retrospective, refine backlog based on feedback, and finalize progress report. | Sprint Backlog, Progress Report template. | Weeks 10–13 | Rodrigo & Benjamín | Phase 2 Summative Assessment — Progress (20%). |
| Certification Testing | Final Sprint — Testing, Final Report & Presentation | Execute tests, fulfill Definition of Done, compile final report, and prepare committee defense. | Test environment, Final Report template, Repository. | Weeks 14–18 | Rodrigo & Benjamín | Phase 2 Final (30%) & Phase 3 (30%) Summative Assessments. |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Product Backlog Definition & Supporting ERS | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Oral & Written Communication (Presentation) |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Model Construction |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Development |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |  |
| Sprint Review + Progress Report |  |  |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |
| Certification Testing |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X |  | X | X |